|  |  |  |
| --- | --- | --- |
| **PROJECT CHARTER** | | |
| **Project Name** | Post-secondary focused Movie Database and Community app | |
| **Date Produced** | October 20, 2020 | |
| **Project Goals** | Developing a working WebApp that complies the data of all the Movies/TV shows and implementing all the community features we planned out for the WebApp. Our goal is to complete all the deliverables in a working order and on time. | |
| **Project Objectives** | * Create an attractive user interface. * Allow users to look up the particular movies. * Allow users to give ratings/reviews on movies. * Allow users to have discussions in comments sections/message board. * Allow users to sort reviews, discussions, and ratings according to their classes/faculty/institution. | |
| **Project Budget** | [This section contains the funds available for the project.] | |
| **Project Sponsor** | Dr. Timothy Maciag. | |
| **Project Manager** | [Name of project manager and job title.] | |
| **Additional Key Project Stakeholders** | | |
| Nisarg Shah  Nikita Khavronin  Mayank Vashisht  Post-secondary students (Primary Audience)  Teens/High School Students (Secondary audience)  Other groups (organizations, corporations, homeowners associations) (Tertiary Audience) | | |
| **Overall Project Milestones** | | **Dates** |
| Project Activity #1 – Idea Selection and introduction  Project Activity #2 – Planning  Project Activity #3 – Design and Architecture  Project Activity #4 – Observations, Analysis, and Feedback  Project Activity #5 – Storytelling and Presentation  Final Deliverables | | October 9, 2020  October 23, 2020  November 6, 2020  November 16, 2020  November 30, 2020  December 7, 2020 |
| **Overall Project Risks** | | |
| * Scope might be too ambitious for the constraints. * Inexperience with programming projects and coding issues. * Not being able to implement the back-end right | | |